QA Testing Report

Bug Tracking and Test Management using Trello

| Project | Login Module Testing |
| --- | --- |
| Tool Used | Trello (board: QA Testing Board - Login Module) |
| Prepared On | 18 October 2026 |
| Test Environment | Chrome 130, Windows 11 |
| Scope | Test case creation, test execution, bug reporting, bug assignment, status tracking |

# 1. Objective

The objective of this task is to gain hands-on experience with a bug tracking and project management tool of the kind used by QA teams in industry. Using Trello, a testing board was created, test cases were added as cards, bugs were reported and assigned to a developer, and bug statuses were updated as they moved through the workflow.

# 2. Trello Board Setup

A board named "QA Testing Board - Login Module" was created with the following lists. Each list represents one stage in the testing and bug life cycle.

| Order | List Name | Purpose |
| --- | --- | --- |
| 1 | Test Cases | All planned test cases |
| 2 | In Testing | Test case currently being executed |
| 3 | Bug Reported | New bugs found during testing |
| 4 | Assigned / In Progress | Bug assigned to a developer |
| 5 | Fixed - Ready to Retest | Developer has fixed the bug; tester to verify |
| 6 | Closed | Verified and complete |

## Labels

| Label | Colour | Use |
| --- | --- | --- |
| Critical | Red | Blocks core functionality or security |
| High | Orange | Major feature broken |
| Medium | Yellow | Moderate impact, workaround exists |
| Low | Green | Cosmetic issue |
| Bug / Test Case | Any | Identifies the card type |

# 3. Test Cases

Six test cases for the login page were added as cards in the Test Cases list. Each card contains the steps, expected result, and (after execution) the actual result.

| ID | Title | Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC01 | Login with valid email and password | 1. Open login page 2. Enter valid email 3. Enter valid password 4. Click Login | User lands on dashboard | User lands on dashboard | Pass |
| TC02 | Login with wrong password | 1. Open login page 2. Enter valid email 3. Enter wrong password 4. Click Login | Error "Invalid credentials" | Error shown with typo "Invlaid credentials" | Fail |
| TC03 | Login with empty password | 1. Open login page 2. Enter valid email 3. Leave password blank 4. Click Login | Validation error shown | User is logged in | Fail |
| TC04 | Login with unregistered email | 1. Open login page 2. Enter unregistered email 3. Enter any password 4. Click Login | Error "User not found" | Error "User not found" | Pass |
| TC05 | "Forgot password" link works | 1. Open login page 2. Click "Forgot password" | Reset page opens | 404 page displayed | Fail |
| TC06 | Password field masks characters | 1. Open login page 2. Type text in password field | Input shown as dots | Input shown as dots | Pass |

## Execution Summary

| Total Test Cases | Passed | Failed | Pass Rate |
| --- | --- | --- | --- |
| 6 | 3 | 3 | 50% |

# 4. Bug Reports

Each failed test case was logged as a bug card in the Bug Reported list, with steps to reproduce, expected and actual results, and a screenshot attached.

## BUG01: Login accepts empty password

| Linked Test Case | TC03 |
| --- | --- |
| Severity | Critical |
| Environment | Chrome 130, Windows 11 |
| Steps to Reproduce | 1. Open the login page. 2. Enter a valid email. 3. Leave the password field blank. 4. Click Login. |
| Expected Result | A validation error is shown and login is blocked. |
| Actual Result | The user is logged in without a password. |

## BUG02: Error message has a typo ("Invlaid")

| Linked Test Case | TC02 |
| --- | --- |
| Severity | Low |
| Environment | Chrome 130, Windows 11 |
| Steps to Reproduce | 1. Open the login page. 2. Enter a valid email. 3. Enter a wrong password. 4. Click Login. |
| Expected Result | Message reads "Invalid credentials". |
| Actual Result | Message reads "Invlaid credentials". |

## BUG03: Forgot password link returns 404

| Linked Test Case | TC05 |
| --- | --- |
| Severity | High |
| Environment | Chrome 130, Windows 11 |
| Steps to Reproduce | 1. Open the login page. 2. Click the "Forgot password" link. |
| Expected Result | The password reset page opens. |
| Actual Result | A 404 page is displayed. |

# 5. Bug Assignment

Each bug card was assigned to a developer using the Members option, and a due date was set using the Dates option. A checklist (Reproduce, Fix, Retest) was added to each card.

| Bug ID | Summary | Severity | Reported By | Assigned To | Due Date |
| --- | --- | --- | --- | --- | --- |
| BUG01 | Login accepts empty password | Critical | Tester | Developer (second account) | 21 Oct 2026 |
| BUG02 | Error message has a typo ("Invlaid") | Low | Tester | Developer (second account) | 23 Oct 2026 |
| BUG03 | Forgot password link returns 404 | High | Tester | Developer (second account) | 22 Oct 2026 |

# 6. Bug Status Tracking

As work progressed, cards were dragged between lists and a comment was added at each stage to keep an audit trail.

## Current Status of All Bugs

| Bug ID | Summary | Severity | Current Trello List | Latest Comment |
| --- | --- | --- | --- | --- |
| BUG01 | Login accepts empty password | Critical | Closed | Verified fixed in build 1.1; retest passed. |
| BUG02 | Error message has a typo ("Invlaid") | Low | Fixed - Ready to Retest | Fixed in build 1.1; awaiting retest by tester. |
| BUG03 | Forgot password link returns 404 | High | Assigned / In Progress | Developer is working on the fix. |

## Life Cycle of BUG01 (Bug Reported to Closed)

| Step | Action | Trello List | Done By | Comment on Card |
| --- | --- | --- | --- | --- |
| 1 | Create card in Bug Reported and attach screenshot | Bug Reported | Tester | Bug reported with steps and screenshot |
| 2 | Add developer as member and set due date | Bug Reported | Tester | Assigned to developer, due 21 Oct 2026 |
| 3 | Move card to Assigned / In Progress | Assigned / In Progress | Developer | Working on fix |
| 4 | Move card to Fixed - Ready to Retest | Fixed - Ready to Retest | Developer | Fixed in build 1.1, please retest |
| 5 | Retest and move card to Closed | Closed | Tester | Verified, passes |

| Total Bugs | Bug Reported | In Progress | Ready to Retest | Closed |
| --- | --- | --- | --- | --- |
| 3 | 0 | 1 | 1 | 1 |

# 7. Observations

- Half of the executed test cases failed, producing three bugs of differing severity.

- BUG01 (empty password accepted) is the most serious finding because it is a security flaw affecting authentication.

- Linking each bug to its test case made it easy to trace a failure back to the requirement being tested.

- Labels, due dates, and checklists made priority and ownership visible at a glance on the board.

- Card comments and the activity log gave a clear history of every status change.

# 8. Conclusion

Trello was used successfully as a lightweight bug tracking tool. A testing board was created, test cases were documented, bugs were reported and assigned, and statuses were updated through the full life cycle from Bug Reported to Closed. This exercise showed how QA teams use boards, labels, assignments, and status lists to track defects and coordinate between testers and developers.